Meeting Minutes 06-12-17

Timings: 11:00am till 12:15pm

Attended:

Thomas Simmons, Blake Hewit

Not Attended:

Callam Mutton due to food poisoning

Quwaine Dantes due to family issues

What was discussed?

Blake and Thomas agreed that due to seeing no movement on JIRA for Quwain’s tasks they assumed nothing was done. Also Callam emailed explaining he has been having internet problems and was unable to upload his work.

Also due to a games jam going in in the games developers labs we couldn’t access Thomas’s 3D models or his GreyBox level so Blake showed what he had done or sprint 10.

We then went on to discussing tasks. Thomas and Blake agreed that we should all meet on Monday 11th to work on our third Pitch on Wednesday 13th and due to upcoming assignment due dates we should cut a couple hours’ worth of work from sprint 11.

Due to Callam and Quwain’s Tasks not being complete we decided to give these tasks again and with more time added to them to make up for the lost work from sprint 10.

Blake was tasked to creating an moodboard for the images used to create the models from sprint 10 and research, create and do the required checks for and an kennel gate and an back garden gate.

Thomas was tasked to edit the collision boxes in the greybox scene so the players avatar can access all the map easier and to create suitable screenshots of the level to show in the pitch next week.