# Meeting Minutes 07-02-18 Semester 2 week 2 (week 14)

Start Time: 12:00pm
End Time: 13:30pm
Attended: Callam Mutton and Thomas Simmons.
Non-Attendance: Quwaine Dantes.
## What was discussed?
After Callam and Thomas spoke with Robert Kurta about the presentation today, we headed back to the game laboratories to organise the next group meeting and set of new tasks needed to be done. Unfortunately, Quwaine was unable to attend our meeting due to an illness so Callam and Thomas sat at a computer discussing the advice given by Robert, taking his words to heart on how to get the group moving forward.
## Where the project is currently:
Our current progress is as stated below.
Thomas Simmons:
- Completed research on the player demographics
- The player character as well as spider samurai obstacles haven’t been started on.
- Finished six props.
- Target Physiographic is still in progress.
Callam Mutton:
- Done the floor tiles for the level but not coloured.
- Finished 2 core loops out of four in the document.
- Pickup design task isn’t complete.
Quwaine Dantes:
- Finished the games brief.
- Basic Prototype started on.
- work of the menu layout and references were uploaded to GitHub.
## What still needs to get done

Callam Mutton:
- Redesigning the level concept for the game.
- Finishing the games core loop document.
- Design the items for the player
- Work on the group prototype on the 08/02/18.
Thomas Simmons:
- Researching into Japanese Ninjas and designing the player character, Rabbit.
- Creating the Spider Samurai enemies.
- Working the games prototype on the 08/02/18.
Quwaine Dantes:
- Work on the game prototype on the 08/02/18.
- Create the character blueprints.

Completed By: Callam Mutton